PROJECT TITLE: CONSTRUCTION OF CLASSES: SAJJABBI MEMORIAL ORPHANAGE JUNIOR PRIMARY SCHOOL{SMOJS}

MUWANGI VILLAGE: SAJJABBI MEMORIAL ORPHANAGE JUNIOR PRIMARY SCHOOL{SMOJS}

PERSON RESPONSIBLE FOR OVERSEEING PROJECT: NAMUCHWA MILLY / CHAIRMAN

NAME OF THE ORGANIZATION: UGANDA SOCIAL HOUSING DEVELOPMENT FOUNDATION [USHDF]

CONTACT: P.O BOX 702 JINJA UGANDA TELEPHONE: 0772909831/0791569945 email: smojvsinfo@gmail.com / ushdfinfoug@gmail.com url . http://www.smojvsug.webnode.com LOCATION: BUWENGE –MUWANGI

DISTRICT: JINJA REGION: BUSOGA

NUMBER OF PEOPLE BENEFITING FOM PROJECT: 379

PROJECT ON GOING/SOURCING FUNDS FOR EXPANSION

REQUESTED FUNDING: US DOLLARS: US.$ 82.476.25

PROJECT DISCRIPTION

The school is a brain child of the founders of Uganda Social; Housing Development Foundation [USHDF] who came from a less privileged background but privileged to have been educated amongst the privileged and later trained and now teaching the privileged in the society. It is a community based project. Sajjabbi Isaiah was among the first teachers in Uganda , he served the government since the year 1943 , in primary schools he felt concern to see that children love education . Sajjabbi was a prominent person to be consulted to different schools were those interested to take their children to school. Un- fortunately his children did not attempt to carry out the fathers’ profession but their happy with the professions there holding , as well the found it necessary to establish a school for remembering their beloved father Sajjabbi and feels more superior to see the school formulated  from their fathers’ name as mentioned . Sajjabbi after his retirement in 1980, he become a farmer at Muwangi village , and local leader after he  was involved in the political allays like the democratic party, later to the NRA, NRC, MRM were he become a village and parish leader , also was chairman of different institutions like the village school, hospital Buwenge . After he again retired from all the positions but remained a genuine adviser of all sectors , while considering to his field of profession we found it necessary to establish a school from his name in memorial form as “ SAJJABBI MEMEORIAL  ORPHANAGE JUNIOR  & VOCATIONAL PRIMARY SCHOOL {SMOJVS}”

Having interacted with the less fortunate in the society, their background not withstanding, the founders, driven by the urge to bridge the gap between   orphans, Less privileged, the OVC and privileged ,found it fitting to start the project.

Uganda Social; Housing Development Foundation was established on 10th May, 2012.

Currently, the school has registered 70 children who are from the said backgrounds as indicated below: 10 orphaned children, 10 from less privileged. The other 50 from privileged families are charged a considerable amount of fee which is in turning ploughed back to benefit orphans and less privileged. The school has 15(five teachers and 3 non teaching (two care- takers and one cook)

The school provides Education, Food, Support as well as equal opportunity to children at a personalized one - on - one approach.

The use of trained teachers, field trips, out door, hands – on activities and interaction with the well to do in the society provides children with the opportunity to interact thus boosting their confidence and self esteem.

The project involves parents and community members as partners in the education process by utilizing their skills and knowledge in support of the development of a Parents/Teachers Association and other school projects

The school’s administration works closely with the community and their leaders.

WHY PROJECT IS NEEDED

The project is needed for one major reason; “EXPANSION”, so as to cater for the rapidly increasing demand for EDUCATION arising from the enrolment of children. These children’s crave for education is proving an uphill task especially under the limited available infrastructure in form of classrooms. Education, including formal education, public awareness and training should be recognized as a process by which human beings and societies can reach their fullest potential. Education is critical for promoting sustainable development and improving the capacity of the people to address environment and development issues. While basic education provides the underpinning for any environmental and development education, the latter needs to be incorporated as an essential part of learning. Both formal and non-formal education is indispensable to changing people's attitudes so that they have the capacity to assess and address their sustainable development concerns. It is also critical for achieving environmental and ethical awareness, values and attitudes, skills and behaviour consistent with sustainable development and for effective public participation in decision-making. To be effective, environment and development education should deal with the dynamics of both the physical/biological and socio-economic environment and human (which may include spiritual) development, should be integrated in all disciplines, and should employ formal and non-formal methods and effective means of

WHAT THE PROJECT HOPES TO ACCOMPLISH

The already in progress project hopes to graduate the learners in the kindergarten and  lower primary to the upper primary due to availability of classes that would have been constructed with the requested funds This will also ensure continuity of children’s education in the same school without Parents, Guardians and Stake holders having to worry about classes and future education for the learners thus boosting confidence of the community into the project

- The project will help address basic provision for primary education

- Education is the key to breaking the cycle of poverty and funding of the project will go along way in helping Uganda Social; Housing Development  Foundation realize this since  education is perhaps a child’s barrier to poverty

- Through the project, Uganda Social; Housing Development  Foundation believes education provided for under the funded classes, will lower birthrates, increase economic productivity and equip children with skills  necessary to participate in the work place

- Education provided under the funded classes will provide benefits to subsequent generations as educated adults tend to marry later in life, have healthier children, be more productive at work, receive better pay at the  work place  and generally enjoy great health/

- Education is the foundation for higher living standards and an important tool in long – term eradication of poverty and a conducive atmosphere and comfortable roof/shelter in form of classes funded by your organization will go along way in helping Sajjabbi Memorial Orphanage Junior  Primary School {SMOJVS}” realize this.

- This project will offer hope and help to those who suffer unnecessarily  from the injustice of illiteracy and poverty i.e., children who cannot afford and or access the warmth of classes  constructed by funds from your organization

This project is part of an on going one and we are looking forward to raise money through environment and development people like friends of Uganda

WE got to hear about friends of Uganda through where we are members registered under the village “Muwangi – Kayira parish, Buwenge Sub County

SCHOOL PROJECT BUILDING PROPOSAL 2012/16

Number of classrooms:  7: One toilet Block with two partitions (Girls/Boys)

The estimates have taken the cost of 9 room’s construction, i.e. 7 classrooms and one toilet block.

| NO. | Item | QTY | Unit cost | Amount in Ug. shillings | Amount in |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | US dollars $ | REMARKS |
| 1 | Piece of Land | 1 acre | 25,000,000 | 25,000,000 | 10,000 | LAND AVAILABLE |
| 1 | Hard Core | 25 | 120,000 | 3,000,000 | 960 |  |
| 2 | ordinary sand | 60 | 100,000 | 6,000,000 | 2,400 |  |
|  | aggregates stones | 30 | 90,000 | 2,700,000 | 720 |  |
| 3 | River Sand | 20 | 130,000 | 2,600,000 | 1,500 |  |
| 4 | Blocks | 200,000 | 110 | 22,000,000 | 8800 |  |
| 5 | Iron sheets (gauge 28)galvanised | 600 | 50,000 | 30,000,000 | 12,000 |  |
| 6 | Cement in bags | 800 | 30,000 | 24,000,000 | 9,600 |  |
| 7 | Iron bars 12 mm | 150 | 30,000 | 4,500,000 | 1,800 |  |
| 8 | Iron bars 4 mm | 100 | 17,000 | 1,700,000 | 680 |  |
| 9 | Binding wire (Kilograms) | 20 | 10,000 | 200,000 | 80 |  |
| 10 | Hoop Iron (roll) | 20 | 150,000 | 3,000,000 | 1,200 |  |
| 11 | Poles | 40 | 10,000 | 400,000 | 160 |  |
| 12 | Dump proof course (roll) | 10 | 70,000 | 700,000 | 280 |  |
| 13 | Sisal roll | 3 | 5,500 | 16,500 | 6.6 |  |
| 14 | Timber 6x2 (pieces) | 250 | 21,000 | 5,250,000 | 2,100 |  |
| 15 | Timber 4x2 | 300 | 15,000 | 4,500,000 | 1,800 |  |
|  | (pieces) |  |  |  |  |  |
| 16 | Timber 3x2 (pieces) | 200 | 15,000 | 3,000,000 | 1,200 |  |
| 17 | Timber 9x1 (pieces) | 150 | 20,000 | 3,000,000 | 1,200 |  |
| 18 | Nails – roofing’s in Kilograms | 50 | 9,000 | 450,000 | 180 |  |
| 19 | Nails inch 6 | 20 | 8,000 | 160,000 | 64 |  |
| 20 | Nails inch 5 | 20 | 8,000 | 160,000 | 64 |  |
| 21 | Nails inch 4 | 20 | 8,000 | 160,000 | 64 |  |
| 22 | Nails inch 3 | 20 | 8,000 | 160,000 | 64 |  |
| 23 | Nails inch 2,5 | 15 | 8000 | 120,000 | 48 |  |
| 24 | Nails inch 2 | 20 | 8000 | 160,000 | 64 |  |
| 25 | Nails inch 1,5 | 10 | 7000 | 70000 | 28 |  |
| 26 | Doors | 23(steel doors) | 400,000 | 9,200,000 | 1,750 |  |
| 27 | wooden doors) | 25 steel doors | 150,000 | 3,750,000 | 750 |  |
| 28 | hand wash sinks) | 10 | 30,000 | 300,000 | 120 |  |
| 29 | 7(Toilets seats) | 7 | 70,000 | 490,000 | 196 |  |
|  | Face board | 200 | 15,000 | 3,000,000 | 1,200 |  |
|  | Glasses sheets | 100 | 90,000 | 9,000,000 | 3600 |  |
|  | glass patty | 30 | 10,000 | 300,000 | 120 |  |
|  | water connection / installation |  | 3,500,000 | 3,500,000 | 1,400 |  |
|  | Fencing /chain link |  | 10,000,000 | 10,000,000 | 4000 |  |
| 30 | Cistern Tanks | 7 | 500,000 | 3,500,000 | 1400 |  |
| 31 | 18 Windows Frames | 30 | 40,000 | 1,200,000 | 480 |  |
| 32 | Window Panes | 300pieces | 90000 | 2,700,000 | 1080 |  |
| 33 | Paint – water paint (liters) | 100 | 55,000 | 5,550,000 | 2220 |  |
| 34 | Paint – oil paint (liters) | 40 | 70,000 | 2,800,000 | 500 |  |
| 35 | Brushes | 10 (5’’) | 10000 | 100,000 | 40 |  |
| 36 | Ventilators | 1000 | 300 | 300,000 | 120 |  |
| 37 | Ridges | 200 | 20,000 | 4,000,000 | 1600 |  |
| 38 | Gutters | 140 | 20,000 | 2,800,000 | 1120 |  |
| 39 | Transport (Blocks) | 30 trips | 50,000 | 1,500,000 | 600 |  |
| 40 | Transport (timber) | 2 | 800,000 | 800,000 | 360 |  |
| 41 | Transport (iron sheets) | 1 | 400,000 | 400,000 | 160 |  |
| 42 | Labor - skilled |  | 3,500,000 | 3,500,000 | 1400 |  |
| 43 | Labor - unskilled |  | 2,500,000 | 2,500,000 | 1000 |  |
|  | EQUIPMENTS |  |  |  |  |  |
|  | Office and Classroom desks | 25 | 100,000 | 2,500,000 |  |  |
|  | classroom children's desks | 250 | 80,000 | 2,000,000 |  |  |
|  | classroom cupboards | 15 | 250,000 | 3,750,000 | 1500 |  |
|  | text books |  |  | 5,000,000 | 2000 |  |
|  | electricity wiring and connection |  |  | 9,500,000 | 3800 |  |
| 44 | Miscellaneous |  | 4,000,000 | 4,000,000 | 1600 |  |
| 45 | Total |  |  | 240,946,500 | $96,378.6 |  |